## Slide 1: The AquaDucks
UH-Fluor Construction-Driven Execution Design Challenge:
PUMP IT UP!
October 31, 2019
Joseph Amar
Zach McBurney
Saul Pizano

## Slide 2
This area should be a picture of the three of us
Joseph Amar
Saul Pizano
Zach McBurney
Design Lead
Programmer (at least he tries)
Innovation
Quality Assurance Lead
Risk Management
Innovation
Presentation Chief
Quality Assurance
Ensures solutions are comprehensible
Time Management was easy: we spent every free minute on this project!
Notes: The name AquaDucks is a play on the Roman aqueducts. It actually seems to be the more prevalent pronunciation, so we figured, why not make our name something people already say when they refer to transporting water over long distances?

## Slide 3: The Initial Solution
 | Solution | Cost
Hydraulics & Civil Design | .25”, .312”, and .5” schedules Pump E Junction 10 pump location | $69,476,812
Equipment | 350 track-hoe-days 1160 dump-truck-days 1 crane-day 5 concrete-truck-days | $3,035,000
Total |  | $72,511,812
Notes: We wanted to spend the majority of our time on the initial solution. This portion of the project had many variables, but they were still finite, which led us to believe that there may be a single correct solution. Reaching this singular solution became the main goal, because we knew it would make the ZBE much easier.
For the hydraulics portion, we used a method in combinatorics known as “n choose k,” which allows you to build all combinations of a certain size from a given set. This way, we were able to iteratively test every possible combination of 3 pipe thicknesses, with the program then rank-ordering them in order of cost. This automatically took care of the civil design aspect as well, because the pipe thicknesses were tested based on the Fathom software’s results for pump placement at every possible junction.
Calculating equipment was then simply a matter of attempting to spread out the work over the available time period without creating significant overages. Trying to get 350 track hoes to complete the excavation in a single day isn’t feasible; it’s much better to give the crews room to maneuver to make them optimally efficient.

## Slide 4: Zero-Based Execution
 | Solution | Cost
Hydraulics & Civil Design | .25”, .375”, and .5” schedules Pump F x 2 Junctions 9 and 11 pump locations | $33,166,245
Equipment | 12 track-hoe-days 6 dump-truck-days 1 crane-day 4 concrete-truck-days | $176,000
Total |  | $33,342,244
A1V1
A2V2
=
A savings of $39,169,568 compared to initial design

## Slide 6: Modularization
Modularization seems to reduce costs at the expense of increased risks
Modularized components can be built/repaired more easily in-field
This in-field maintenance introduces the risks of foreign object damage in sensitive areas
  This risk is compounded in very sandy areas, such as the project location
Key Takeaway: risk/reward must be quantified before making a final decision on the benefits of modularization—not enough info on risk!

## Slide 7: Proposed Innovation Concept
One large pump creates a large pressure increase
  This corresponds to a requirement for thicker walls
Gauge Pressure
Distance
Minimum required pressure at outlet
Pump Location
Several pumps reduce these pressure spikes
  Can this be improved? Theoretically, yes
A system composed of infinitesimally small pumps would motivate the fluid while avoiding pressure spikes
Notes: If an additional pump can be added to the system for less cost than the marginal savings caused by the system’s pressure drop, it should be added.

## Slide 9: Backup Slides

## Slide 10
Excavation Volumes

## Slide 11
Equipment Costs

## Slide 12
Foundation Calculations
Pump viability checker

## Slide 13
Pipe Thickness Calculations

## Slide 14: Our overall approach
Since none of us knew anything about pipelines prior to this project, we knew we would need some type of iterative method to test solutions
Iteration requires subgroups – created groups in order of priority:
  Constancy – what things will not change between designs?
  Group Size – which groups are smallest? Start with those.
  Ease of solution – by completing the easiest pieces first, we can minimize the number of places at which to evaluate the difficult components

## Slide 15: Time Management
(Sub)Steps to Complete | Time Taken (man-hours)
1) Game Plan—responsibilities shouldn’t encroach on each other, but should allow for collaboration | 4.5
2) Two-dimensional plotting | .5
3) Excavation derivation | 3
4) AFT Fathom familiarization | 2
5) Foundation derivation | 4
6) Initial code—pipeline plot, excavation volumes | 3
7) AFT Fathom simulation, junctions 4 - 12 | 1.5
(Sub)Steps to Complete | Time Taken (man-hours)
8) Appending code with maximum pressures for each pipe section based on pump location | 1
9) Iterative foundation calculations | 3.5
10) Pipeline pressure checks (and code) | 6
11) Final Calculations/verifications | 10
12) ZBE Adaptation/Risks/Modularization | 12
13) Innovation concept—brainstorm and discussion | 3
14) Narrative drafts and finalization | 9
Total: 63 hours

## Slide 16: Calculations

## Slide 17: Zero-Based Execution

## Slide 18: Constructability

## Slide 19: Innovation Concept (continued)